Terms of Reference

National Consultant or Local Firm to

Convert Nutrition Counselling Applications from Android to IOS

Background:

The GIZ MUSEFO supports the Department of Maternal and Child Health Center of the Ministry of Health (MoH) to develop nutrition counseling apps for health center staff, Village health support group members (VHGS), and self-counselling of pregnant and lactating women and caregivers of children under 2 years of age nationwide. The current apps were developed using the Android platform. However, a need  to transform these app (coding)  from Android to iOS platform . Therefore, GIZ MUSEFO is seeking a National Consultant or local firm to performs the app conversation. The successor is expected to start from Mid of June and end at the end of November 2024. They are expected to travel to the field for user acceptance testing.

#### A) Objective of Assignment

The primary objective is to convert the existing nutrition counseling app from the Android platform to the iOS platform. The iOS version should mirror the functionality, design, and user experience of the Android version.

#### B) Task Assignment

The scope of work for the developer includes, but is not limited to, the following tasks:

- Review the Existing Android App

  - Analyze the Android app's source code, design, and functionality.

- Develop the iOS Versions

  - Create an iOS version of the apps that replicates all features and functionality of the Android app.

  - Ensure compatibility with the latest versions of iOS and iPhone models.

- Platform-Specific Adjustments

  - Implement any necessary adjustments to maintain performance and user experience on the iOS platform.

- Testing and Debugging

  - Conduct thorough testing to identify and fix any bugs or issues.

- App Store Submission

  - Assist in the submission of the app to the Apple App Store, ensuring compliance with all Apple guidelines.

#### C) Expected Deliverables and Payment Schedule

| No. | Tasks to be Completed | Estimated Days | Payment Schedule |
| --- | --- | --- | --- |
| 1 | Review the source code of the Android app and submit an inception report. | 10 days | 20% of the total payment upon submission of the inception report. |
| 2 | Develop a fully functional iOS version of the nutrition counseling app. | 20 days | 50% of the total payment upon submission of the functional iOS app. |
| 3 | Submit the source code and documentation for the iOS app, including a detailed testing report. Support in the app submission process to the Apple App Store. | 10 days | 30% of the total payment upon completing all tasks and submitting the app to the App Store. |

#### D) Requirements

The individual consultant or firm must be an expert in software development with the following qualifications:

- Hold at least a diploma or master’s degree in computer Programming or an equivalent field.

- Have 3-7 years of experience in software development, particularly with Objective-C and Swift.

- Fully understand AI software generators (if applicable to the project).

- Be proficient in identifying and correcting bugs.

- Possess strong communication skills to interact with various stakeholders.

- Be capable of conducting training if necessary.

- Be fluent in both Khmer and English.

- Duration and Timeframe:

The successor is expected to start work from 30 June to 30 November 2024.

Interested applicants who meet the above-mentioned requirements should email their application, including the following documents, to Mr. Sok, Ty (ty.sok@giz.de).

- A cover letter briefly describing and explaining how the applicant meets the requirements mentioned above.

- A latest and updated CV (Certificates should not be included in the application but might be requested later).

- A recent recommendation letter from the university, if available.

Deadline for application: 15 June 2024.

Women and people with disabilities are encouraged to apply.

Only shortlisted candidates will be contacted.

You can also find this job advertisement on our Facebook: facebook.com/GIZcambodia